***** DRAFT not approved by AIP Authority (printed on Thu Nov 02 2023 08:53:49 GMT+ 1 100 (AEDT)) *****

Australian Jobs Act 2013

AIP Plan reference code: CKJ PX8FB

Australian Industry Participation Plan Summary - Project Phase

Nominated project proponent: BROADSOUND SOLAR FARM PTY LTD 
Other project proponent(s):

Project details

Name: Broadsound Solar Farm

Location: 353 Manly Access Road, Clarke Creek QLD 4705

Type: Electricity facility

Purpose: Establish new facility

Capital expenditure: $ 518

Description: Broadsound Solar Farm is a photovoltaic solar plant located in Queensland, Australia approximately 150km North West of Rockhampton. The Development Approval for the Project was granted on 18 December 2017, updated on 18 September 2018, by Isaac Regional Council. The Solar Farm area is approximately 2100 acres and predominantly comprised of cleared cattle grazing land. The Project area will contain both the solar farm and the connection route to the substation. The proposed installed capacity of the Project is 376MWdc (296MWac). It will house approximately 645,000 solar modules along with a number of other permanent components including solar trackers, medium voltage power stations, underground cabling, a step-up substation, an overhead evacuation line, associated operation and maintenance buildings, site access and maintenance tracks, and security fencing. Temporary components include construction of laydown compounds, site compounds and a temporary accommodation camp for the workforce during the construction phase. The Project will connect to the National Electricity Network (NEM) via Powerlink's 275kV Broadsound Substation through a new 275kV overhead power line. The project has been divided into 5 major contracts: 1) 33/275kV Substation and 275kV Overhead Evacuation Line 2) Solar Farm Balance of Plant 3) Temporary Accommodation Camp 4) Supply of PV Modules 5) Owners Engineer Awarding of above 5 contracts is expected in December 2023. Bidding has been conducted through a formal and competitive tendering process whereby bids are evaluated against health, safety & environment performance, technical compliance, commercial compliance and costs. Procurement of goods & services is expected to commence in Q1/Q2-2024 following completion of the design phase. Parties awarded for contracts 1), 2), and 3), listed above shall become procurement entities for the purposes of the AIP Plan.

Completion date: 30 Dec 2025

Key goods and services

Indicative list of key goods and services to be acquired for the project:

Key goods and services

Substation - Civil Works

Opportunities for

Australian entities*

Opportunities for 
non-Australian 
entities

Explanation for no opportunities for Australian entities

Yes	No

Page 1 of 6

***** DRAFT not approved by AIP Authority (printed on Thu Nov 02 2023 08:53:49 GMT+ 1 100 (AEDT)) *****

Substation - Power Transformer Supply

Substation - Harmonic Filters Supply

Substation - HV Equipment Supply

Substation - MV Equipment Supply

Substation - Electrical System Installation

Substation - Control & Protection System

Substation - Control Building Supply and Installation

Export Line - Supply and installation

Solar Farm - Civil Works

Solar Farm - Electrical AC System Supply

Solar Farm - Electrical AC System Installation

Solar Farm - Electrical DC System Supply

Solar Farm - Electrical DC System Installation

Solar Farm - Medium Voltage Power Stations Supply

Solar Farm - Medium Voltage Power Stations Installation

Solar Farm - Solar Trackers Supply

Yes	Yes

Yes	Yes

Yes	Yes

Yes	Yes

Yes	No

Yes	Yes

Yes	No

Yes	Yes

Yes	No

Yes	Yes

Yes	No

Yes	Yes

Yes	No

Yes	Yes

Yes	No

Yes	Yes

Page 2 of 6

***** DRAFT not approved by AIP Authority (printed on Thu Nov 02 2023 08:53:49 GMT+ 1 100 (AEDT)) *****

Solar Farm - Solar Trackers Foundations Installation

Solar Farm - Solar Trackers Installation

Solar Farm - PV Modules Installation

Solar Farm - PV modules onshore transportation

Solar Farm - PV Modules Supply

Workforce Accommodation Camp- Civil Works

Workforce Accommodation Camp-

Buildings Installation

Owner's Engineer

Yes	No

Yes	No

Yes	No

Yes	No

The project demands high performance PV module panels and in considerable volumes (ca.645,000 panels). Based on recent investigations, PV manufacturers in Australia are unable to meet performance specifications, volumes or lead times for the project and no opportunity exists to procure the modules through Australian based subsidiaries.

No	Yes

Yes	No

Yes	No

Yes	No

*An Australian entity is an entity with an ABN or ACN 
Project standards:

Australian

International

Where Australian standards exist they are incorporated into the project. Where no appropriate Australian standards exist,

appropriate international standards common to the Australian solar plants industry, including standards developed by the

International Electrotechnical Commission (IEC) and International Organisation for Standardisation (ISO) shall be adopted.

Page 3 of 6

***** DRAFT not approved by AIP Authority (printed on Thu Nov 02 2023 08:53:49 GMT+ 1 100 (AEDT)) *****

Supplier information and communication

Project proponent’s contact person for supplier enquiries:

Contact person name Andres Serrano

Contact person position Construction Project Manager

Phone number 0473326857

E-mail andres.serrano@iberdrola.com.au

Project proponent website: A project specific website URL will be developed and will be launched in due course via: https://www.infigenenergy.com/our-assets/owned-renewable-energy-assets

Project opportunities website: A project page shall be created on the ICN Gateway (https://gateway.icn.org.au ) in which opportunities to supply key goods and services (valued at $1 million or more) shall be listed. Information shall also be provided on the project specific website.

Supplier engagement and communication actions :

Promote project opportunities through industry associations

Engage with vendor identification agencies on project opportunities and bid processes 
Conduct supplier information briefings on project opportunities and bid processes 
Directly contact suppliers with information on project opportunities and bid processes

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation 
Provide market intelligence to suppliers

Global supply chain integration actions:

Introduce suppliers to global supply chain partners 
Provide references for high performing suppliers

Feedback process for unsuccessful bidders:

Procurement entities will be contractually obligated to offer feedback to unsuccessful bidders. Where requested, unsuccessful bidders will be provided feedback on items such as pricing, quality, health & safety, training, skills and capability.

Page 4 of 6

***** DRAFT not approved by AIP Authority (printed on Thu Nov 02 2023 08:53:49 GMT+ 1 100 (AEDT)) *****

Australian Industry Participation Plan Summary - Operations Phase

Nominated facility operator: BROADSOUND SOLAR FARM PTY LTD

Other facility operator(s):

IBERDROLA AUSTRALIA LIMITED

Facility details

Name: Broadsound Solar Farm

Location: 353 Manly Access Road, Clarke Creek QLD 4705

Type: Electricity facility

Key goods and services

Indicative list of key goods and services to be acquired for the new facility:

| Key goods and services | Opportunities for Australian entities | * | Opportunities for non-Australian entities | Explanation for no opportunities for Australian entities |
| --- | --- | --- | --- | --- |

*An Australian entity is an entity with an ABN or ACN 
Facility standards:

Australian

International

Where Australian standards exist they are incorporated into the project. Where no appropriate Australian standards exist,

appropriate international standards common to the Australian solar plants industry, including standards developed by the

International Electrotechnical Commission (IEC) and International Organisation for Standardisation (ISO) shall be adopted.

Page 5 of 6

***** DRAFT not approved by AIP Authority (printed on Thu Nov 02 2023 08:53:49 GMT+ 1 100 (AEDT)) *****

Supplier information and communication

Facility operator’s contact person for supplier enquiries:

Contact person name Rory Nation

Contact person position Operations Commercial Manager

Phone number 0438036213

E-mail rory.nation@iberdrola.com.au

Facility operator website: A project specific website URL will be developed and will be launched in due course via: https://www.infigenenergy.com/our-assets/owned-renewable-energy-assets

Facility opportunities website: A project specific website URL is being developed and will be launched in due course via: https://www.infigenenergy.com/our-assets/owned-renewable-energy-assets, in which opportunities to supply key goods and services (valued at $1 million or more) shall be listed.

Supplier engagement and communication actions :

Promote project opportunities through industry associations

Engage with vendor identification agencies on project opportunities and bid processes 
Conduct supplier information briefings on project opportunities and bid processes 
Directly contact suppliers with information on project opportunities and bid processes

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation 
Provide market intelligence to suppliers

Global supply chain integration actions:

Introduce suppliers to global supply chain partners 
Provide references for high performing suppliers

Feedback process for unsuccessful bidders:

Procurement entities will be contractually obligated to offer feedback to unsuccessful bidders. Where requested, unsuccessful bidders will be provided feedback on items such as pricing, quality, health & safety, training, skills and capability.

Page 6 of 6