***** Approved by AIP Authority on Fri Apr 17 2026 13:46:57 GMT+1000 (AEST) *****

Australian Jobs Act 2013

AIP Plan reference code: RJ85FQ57

Australian Industry Participation Plan Summary - Project Phase

Nominated project proponent: BCS Project Co. Pty Ltd as trustee for BCS Project Trust

Project details

Name: Bulli Creek Solar Project-Stage 1

Location: Bull i Creek, Queensland

Type: Electricity facility

Purpose: Establish new facility

Capital expenditure: $500 million - $1 billion

Description: The Bulli Creek Stage 1 Solar Project (BCS- 1 or the Project) is an up to 775MWac solar photovoltaic (PV) project located 4km from the Powerlink Queensland Bulli Creek 330kV substation, approximately 150kms SW of Toowoomba. The site comprises a substation, solar panel array, internal access tracks and corridor for a 330kV powerline. Procurement is expected to commence following Financial Close (FC) of the Project in Q4 CY2024 with construction to commence in early Q1 2025. Construction is expected to take approximately 30 months with the Project commissioning expected to commence in early 2027. Genex has selected PCL Construction (the Contractor) as the preferred Engineering, Procurement and Construction (EPC) contractor for the Project. PCL will be responsible for all procurement associated with the Project with major procurement for the Project only commencing after Notice to Proceed (NTP) has been issued, following FC.

Completion date: 27 Jan 2027

Page 1 of 5

***** Approved by AIP Authority on Fri Apr 17 2026 13:46:57 GMT+1000 (AEST) *****

Key goods and services

Indicative list of key goods and services to be acquired for the project:

Key goods and services

Opportunities for

Australian entities*

Opportunities for 
non-Australian 
entities

Explanation for no opportunities for Australian entities

Electricals	Yes	No

Site amenities	Yes	No

Concrete	Yes	No

Trackers	Yes	No

Piles	Yes	No

Trenching	Yes	No

Earthworks	Yes	No

Roading	Yes	No

Labour hire	Yes	No

Security	Yes	No

Inverters	Yes	No

Modules	Yes	Yes

Fencing	Yes	No

Landscaping	Yes	No

*

An Australian entity is an entity with an ABN or ACN 
Project standards:

Australian 
International

Supplier information and communication

Project proponent’s contact person for supplier enquiries:

Contact person name Amy Crowley

Contact person position Project Manager

Phone number 0497831987

E-mail ac@genexpower.com.au

Project proponent website: https://genexpower.com.au/bulli-creek-clean-energy-project/ Project opportunities website:

https://genexpower.com.au/bulli-creek-clean-energy-project/ 
Supplier engagement and communication actions :

Promote project opportunities through industry associations

Issue media releases or ASX announcements on project developments and opportunities

Develop and distribute a supplier information guide for the project

Directly contact suppliers with information on project opportunities and bid processes

Page 2 of 5

***** Approved by AIP Authority on Fri Apr 17 2026 13:46:57 GMT+1000 (AEST) *****

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation 
Provide market intelligence to suppliers

Global supply chain integration actions:

Introduce suppliers to global supply chain partners

Facilitate strategic partnering and joint ventures between Australian and international suppliers

Provide references for high performing suppliers

Feedback:

The project proponent will ensure that its procurement entities offer, and if requested, provide feedback to Australian entities whose bids to supply key goods or services for the project have not been successful. Feedback will include recommendations about any relevant training, skills capability and capacity development.

Page 3 of 5

***** Approved by AIP Authority on Fri Apr 17 2026 13:46:57 GMT+1000 (AEST) *****

Australian Industry Participation Plan Summary - Operations Phase

Nominated facility operator: PCL CONSTRUCTION PTY LTD

Facility details

Name: Bulli Creek Solar Project-Stage 1

Location: Bull i Creek, Queensland

Type: Electricity facility

Key goods and services

Indicative list of key goods and services to be acquired for the new facility:

| Key goods and services | Opportunities for Australian entities | * | Opportunities for non-Australian entities | Explanation for no opportunities for Australian entities |
| --- | --- | --- | --- | --- |

*An Australian entity is an entity with an ABN or ACN 
Facility standards:

Australian 
International

Supplier information and communication

Facility operator’s contact person for supplier enquiries:

Contact person name Arran McGhie

Contact person position Chief Operations Officer

Phone number 0439065926

E-mail am@genexpower.com.au

Facility operator website: https://genexpower.com.au/ 
Facility opportunities website: https://genexpower.com.au/ 
Supplier engagement and communication actions :

Promote project opportunities through industry associations

Issue media releases or ASX announcements on project developments and opportunities

Develop and distribute a supplier information guide for the project

Directly contact suppliers with information on project opportunities and bid processes

Page 4 of 5

***** Approved by AIP Authority on Fri Apr 17 2026 13:46:57 GMT+1000 (AEST) *****

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation 
Provide market intelligence to suppliers

Global supply chain integration actions:

Introduce suppliers to global supply chain partners

Facilitate strategic partnering and joint ventures between Australian and international suppliers

Provide references for high performing suppliers

Feedback:

The project proponent will ensure that its procurement entities offer, and if requested, provide feedback to Australian entities whose bids to supply key goods or services for the project have not been successful. Feedback will include recommendations about any relevant training, skills capability and capacity development.

Page 5 of 5