***** Approved by AIP Authority on Mon Mar 16 2026 18:41:57 GMT+1 100 (AEDT) *****

Australian Jobs Act 2013

AIP Plan reference code: D73KJ6DD

Australian Industry Participation Plan Summary - Project Phase

Nominated project proponent: TRANSPORT FOR NSW

Project details

Name: New Richmond bridge and Traffic improvements

Location: Hawksbury, NSW

Type: Land transport facility

Purpose: Upgrade existing facility

Capital expenditure: $500 million - $1 billion

Description: The New Richmond Bridge & traffic improvements will be delivered in two stages. Stage 1 - The Driftway, will be delivered first to deliver early safety benefits to the community. The Project involves upgrading The Driftway including pavement, drainage, and intersection improvements between Londonderry Road and Blacktown Road. The preliminary works such site compound and utilities investigations started in Oct. 2025. Main works construction and Procurement of main packages started in Nov. 2025. Stage 2 would involve upgrading Bells Line of Road through North Richmond, new bridge over the Hawkesbury River, a bypass of Richmond town centre and an active transport connection between Richmond and North Richmond. Aiming to award the main D&C contract in Q2 2026.

Completion date: 21 Dec 2029

Page 1 of 3

***** Approved by AIP Authority on Mon Mar 16 2026 18:41:57 GMT+1 100 (AEDT) *****

Key goods and services

Indicative list of key goods and services to be acquired for the project:

| Key goods and services | Opportunities for Australian entities* | Opportunities for non-Australian entities | Explanation for no opportunities for Australian entities |
| --- | --- | --- | --- |

Environmental Works	Yes	No

Traffic Management and Temporary Works	Yes	No

Public Utilities Adjustments	Yes	No

Bulk Earthworks	Yes	No

Retaining Walls	Yes	No

Drainage	Yes	No

Bridges	Yes	No

Pavements	Yes	No

Finishing Works	Yes	No

Traffic Signage, Signals and Controls	Yes	No

Supplementary Items e.g. pedestrian paving,	Yes	No

signage, fencing, landscaping

*

An Australian entity is an entity with an ABN or ACN

Project standards:

Australian

Supplier information and communication

Project proponent’s contact person for supplier enquiries:

Contact person name Ken Vo

Contact person position Senior Project Manager

Phone number 0407900287

E-mail Ken.Vo@transport.nsw.gov.au

Project proponent website: https://www.transport.nsw.gov.au/projects/current-projects/new-richmond-bridge 
Project opportunities website:

https://buy.nsw.gov.au/prcOpportunity/4DE803CD-5FB7-4DA1-AED207DEDA69393F 
Supplier engagement and communication actions :

Promote project opportunities through industry associations

Engage with vendor identification agencies on project opportunities and bid processes

Conduct supplier information briefings on project opportunities and bid processes

Issue media releases or ASX announcements on project developments and opportunities

Page 2 of 3

***** Approved by AIP Authority on Mon Mar 16 2026 18:41:57 GMT+1 100 (AEDT) *****

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation

Transfer new product and process technology to suppliers

Encourage joint ventures and alliances between suppliers

Support supplier development initiatives of industry associations or governments

Fostering skills, training and diversity in the construction sector.

Global supply chain integration actions:

Facilitate strategic partnering and joint ventures between Australian and international suppliers 
Feedback:

The project proponent will ensure that its procurement entities offer, and if requested, provide feedback to Australian entities whose bids to supply key goods or services for the project have not been successful. Feedback will include recommendations about any relevant training, skills capability and capacity development.

Page 3 of 3