***** Approved by AIP Authority on SatMay 16 2026 16:42:38 GMT+1000 (AEST) *****

Australian Jobs Act 2013

AIP Plan reference code: T53R82T4

Australian Industry Participation Plan Summary - Project Phase

Nominated project proponent: NORTHERN STAR RESOURCES LTD

Project details

Name: KCGM Growth Project

Location: Kalgoorlie, WA

Type: Mine or quarry

Purpose: Upgrade existing facility

Capital expenditure: $500 million or more

Description: The Kalgoorlie Consolidated Gold Mines (KCGM) operations currently include the Fimiston and Gidji Processing Plants in Kalgoorlie, Western Australia, approximately 600 kilometres east of Perth. The KCGM Fimiston Processing Plant has been expanded on several occasions. The current combined processing rate of the Fimiston and Gidji Processing Plants has typically been 13Mt/a, with rates of up to 15Mt/a recently achieved on softer stockpiled ore. The proposed KCGM Growth Project, once approved, is intended to expand the existing Processing Plant capacity to 23.5Mt/a and, subject to the Final Investment Decision expected in the coming months, will commence during the third quarter of FY2023 and run through until January 2026. The Project's proposed delivery model is structured to have three key packages dealing with enabling works, a major Greenfields (new ore processing facility) EPC Contract and a Brownfields package dealing with all the key tie-ins to the existing Plant. Procurement of goods and services for the Project (including processing plant infrastructure, major equipment packages, office and accommodation buildings, telecommunications tower, civil and concrete works, SM P and EI&C works, demolition, commissioning, engineering design, construction services and power supply and installation) will be conducted during the third quarter of 2023 and for the duration of the Project.

Completion date: 31 Oct 2026

Page 1 of 3

***** Approved by AIP Authority on SatMay 16 2026 16:42:38 GMT+1000 (AEST) *****

Key goods and services

Indicative list of key goods and services to be acquired for the project:

| Key goods and services | Opportunities for Australian entities* | Opportunities for non-Australian entities | Explanation for no opportunities for Australian entities |
| --- | --- | --- | --- |

Goods - SAG Mill	Yes	Yes

Goods - Ball Mill	Yes	Yes

Goods - Primary Crusher	Yes	Yes

Goods - Pebble Crusher	Yes	Yes

Goods - Flotation Circuit	Yes	Yes

Goods/Services - Power Supply (Enabling	Yes	No

Works)

Goods/Services - Borefield Works (Enabling Works)

Goods/Services - Structural, Mechanical and Piping Works (Enabling Works) Goods/Services - Building Works (Enabling Works)

Goods/Services - Civil and Concrete Works (Enabling Works)

Goods/Services - Earthworks (Enabling Works)

Goods/Services - Electrical Instrumentation and Communication Works

Goods/Services - Fire & Water Equipment Works (Enabling Works)

Yes	No

Yes	No

Yes	No

Yes	No

Yes	No

Yes	No

Yes	No

Goods/Services - Brownfields Works	Yes	No

Services - Engineering, Procurement and	Yes	No

Construction (Plant)

| Services - Design and Feasibility Services (Project) * An Australian entity is an entity with an ABN or ACN Project standards: Australian International | Yes No |
| --- | --- |

Page 2 of 3

***** Approved by AIP Authority on SatMay 16 2026 16:42:38 GMT+1000 (AEST) *****

Supplier information and communication

Project proponent’s contact person for supplier enquiries:

Contact person name James Noone

Contact person position Commercial Manager 
Phone number 0447783683

E-mail jnoone@nsrltd.com

Project proponent website: nsrltd.com

Project opportunities website:

www.nsrltd.com

https://gateway.icn.org.au/projects/7891/pg-7891

Supplier engagement and communication actions :

Engage with vendor identification agencies on project opportunities and bid processes 
Conduct supplier information briefings on project opportunities and bid processes 
Issue media releases or ASX announcements on project developments and opportunities 
Directly contact suppliers with information on project opportunities and bid processes

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation 
Provide market intelligence to suppliers

Global supply chain integration actions:

Support suppliers to register with global supplier databases 
Provide references for high performing suppliers

Feedback:

The project proponent will ensure that its procurement entities offer, and if requested, provide feedback to Australian entities whose bids to supply key goods or services for the project have not been successful. Feedback will include recommendations about any relevant training, skills capability and capacity development.

Page 3 of 3