***** Approved by AIP Authority on Thu Apr 30 2026 09:51:57 GMT+1000 (AEST) *****

Australian Jobs Act 2013

AIP Plan reference code: VJSM42XN

Australian Industry Participation Plan Summary - Project Phase

Nominated project proponent: Stubbo 1 Pty Ltd (ACN 658 322 457) as trustee for the Stubbo Solar Project Trust

Project details

Name: Stubbo Solar

Location: Stubbo, NSW

Type: Electricity facility

Purpose: Establish new facility

Capital expenditure: $500 million or more

Description: Stubbo 1 Pty Ltd (ACEN Australia) is proposing to construct the Stubbo Solar project with approximately 400 MW capacity near Gulgong in the Central West region of NSW. Rows of solar photovoltaic (PV) panels will be installed on a single axis tracking system that follows the path of the sun. ACEN will engage an EPC Contractor to provide detailed engineering design, procurement and construction services for the solar farm and associated high voltage electrical infrastructure. Subject to achieving final project approvals, construction is expected to commence in the fourth quarter of 2022 and continue for a period of 2 years.

Completion date: 18 Dec 2025

Key goods and services

Indicative list of key goods and services to be acquired for the project:

| Key goods and services | Opportunities for Australian entities | * | Opportunities for non-Australian entities | Explanation for no opportunities for Australian entities |
| --- | --- | --- | --- | --- |

| Single axis solar trackers (SAT) | No Yes | Single axis tracker system – the project will use a single axis tracker system to support the Solar PV Modules and maximise the energy generation from the modules by following the path of the sun. There is no Australian manufacturer of an equivalent system that provides the equivalent quality nor could provide sufficient quantity for a project of this scale. The single axis tracking system includes the pile supports which are commonly provided using Wide Flange Beams (W Sections) not manufactured in Australia. |
| --- | --- | --- |

Page 1 of 5

***** Approved by AIP Authority on Thu Apr 30 2026 09:51:57 GMT+1000 (AEST) *****

Solar PV Modules – there is no local manufacturer able to provide the quantities of modules required in the project timeframe, nor produce modules that are consistent with current technology available internationally. The following are two Australian PV Module Suppliers, which unfortunately are not able to supply modules of the required power class, cannot supply 72-cell bifacial modules (current technology globally) nor modules in the required quantities for the project. Supplier 1 Power Class - Due to the space constraints of Stubbo Solar and to achieve the objectives of the project, the power of the PV modules selected need to be in the order of 540W. The power of the PV modules offered is 330W, which is just 63% of the required power. Capacity - The current production plant capacity is 150 MW/Year. The desired Stubbo Solar power is 400MW/Year. With the current production capacity, Supplier 1 will take 2.7 years to supply the required modules, this is considering the total production capacity dedicated to Stubbo Solar, which is not a reasonable expectation. Supplier 2 Power- Due to the space constraints of the Stubbo Solar and to achieve the objectives of the project, the power of the PV modules selected need to be close to 540W. The power of the PV modules offered by Supplier 2 is 200W, only 38% of the required power. Capacity - The current production plant capacity is 25 MWdc/Year. The desired Stubbo Solar power is 400 MWac/Year. With the current production capacity, Supplier 2 will take over 20 years to provide the required number of modules, this is considering the total production capacity dedicated to Stubbo Solar, which is an unreasonable assumption.

Inverters – there is no local manufacturer of the inverter systems and power conversion units that can be provided in sufficient quantities and quality for the project, while remaining compliant with the technical specification requirements of the connection agreement.

Solar PV	No	Yes

Modules

Inverters	No	Yes

| Electrical cables Electrical protection equipment, combiner boxes, DC junctions | Yes Yes Yes Yes |
| --- | --- |

Transformers	Yes	Yes

High voltage

electrical	Yes	Yes 
switchgear

| Civil engineering structures including road construction and fencing Engineering Design Owner’s Engineer / Contract Management Services | Yes Yes Yes Yes Yes Yes |
| --- | --- |

Page 2 of 5

***** Approved by AIP Authority on Thu Apr 30 2026 09:51:57 GMT+1000 (AEST) *****

*An Australian entity is an entity with an ABN or ACN

Project standards:

Australian

Supplier information and communication

Project proponent’s contact person for supplier enquiries:

Contact person name Michael Yeo

Contact person position Project Manager

Phone number 0427776873

E-mail info@stubbosolar.com.au

Project proponent website: https://acenrenewables.com.au/project/stubbo-solar/ 
Project opportunities website:

https://acenrenewables.com.au/project/stubbo-solar/ 
Supplier engagement and communication actions :

Engage with vendor identification agencies on project opportunities and bid processes 
Conduct supplier information briefings on project opportunities and bid processes 
Issue media releases or ASX announcements on project developments and opportunities 
Directly contact suppliers with information on project opportunities and bid processes 
Community consultations on Available opportunities for local businesses

Building Australian industry capability

Supplier capability development actions:

Recommend suppliers undertake training and/or accreditation 
Provide market intelligence to suppliers

Transfer new product and process technology to suppliers 
Encourage joint ventures and alliances between suppliers

Global supply chain integration actions:

Introduce suppliers to global supply chain partners

Facilitate strategic partnering and joint ventures between Australian and international suppliers

Feedback:

The project proponent will ensure that its procurement entities offer, and if requested, provide feedback to Australian entities whose

bids to supply key goods or services for the project have not been successful. Feedback will include recommendations about any relevant training, skills capability and capacity development.

Page 3 of 5

***** Approved by AIP Authority on Thu Apr 30 2026 09:51:57 GMT+1000 (AEST) *****

Australian Industry Participation Plan Summary - Operations Phase

Nominated facility operator: Stubbo 1 Pty Ltd (ACN 658 322 457) as trustee for the Stubbo Solar Project Trust

Facility details

Name: Stubbo Solar 
Location: Stubbo, NSW 
Type: Electricity facility

Key goods and services

Indicative list of key goods and services to be acquired for the new facility:

| Key goods and services | Opportunities for Australian entities | * | Opportunities for non-Australian entities | Explanation for no opportunities for Australian entities |
| --- | --- | --- | --- | --- |

Operation and Maintenance	Yes	Yes

Services

*An Australian entity is an entity with an ABN or ACN

Facility standards:

Australian

Supplier information and communication

Facility operator’s contact person for supplier enquiries:

Contact person name Justin Odd

Contact person position Operations Site Manager

Phone number 0448383936

E-mail justin.odd@acenrenewables.com.au

Facility operator website: https://acenrenewables.com.au/project/stubbo-solar/

Facility opportunities website: www.stubbosolar.com.au ACEN will provide a link to any procurement website introduced by the Operations and Maintenance Contractor, on the project website.

Supplier engagement and communication actions :

Promote project opportunities through industry associations

Engage with vendor identification agencies on project opportunities and bid processes 
Issue media releases or ASX announcements on project developments and opportunities 
Directly contact suppliers with information on project opportunities and bid processes 
Community consultations on Available opportunities for local businesses

Page 4 of 5

***** Approved by AIP Authority on Thu Apr 30 2026 09:51:57 GMT+1000 (AEST) *****

Building Australian industry capability

Supplier capability development actions:

Support supplier development initiatives of industry associations or governments 
Provide onsite or internal training or accreditation

Global supply chain integration actions:

Introduce suppliers to global supply chain partners

Facilitate strategic partnering and joint ventures between Australian and international suppliers

Feedback:

The project proponent will ensure that its procurement entities offer, and if requested, provide feedback to Australian entities whose bids to supply key goods or services for the project have not been successful. Feedback will include recommendations about any relevant training, skills capability and capacity development.

Page 5 of 5